## Slide 1
Scrum-Agile:
A Recommendation for ChadaTech Leadership
Contrasting Agile & Waterfall | SNHU Travel Project Findings

## Slide 2
The Four Scrum Roles
Owns the Product Backlog. Prioritizes features by business value and serves as the voice of the client, ensuring every sprint delivers what the client needs
Designs, builds, and tests increments of working software. Works with user stories and acceptance criteria defined before each sprint begins.
Facilitates all Scrum events, removes impediments, and protects the team from disruption. Ensures the Scrum framework is followed without micromanaging the team
Defines acceptance criteria during Backlog Refinement and validates features throughout the sprint not just at the end catching defects when they are least costly to fix.
Product Owner
Scrum Master
Developer
Tester
Notes: Product

## Slide 3
Agile SDLC: Phases Within Each Sprint
Sprint Planning: team selects backlog items, defines the sprint goal, and commits to a realistic workload
Backlog Refinement: stories are clarified, estimated, and acceptance criteria are written before development begins
Developers build features against acceptance criteria in short, focused work cycles
Continuous Testing: testers validate features throughout the sprint, not only at the end.
Sprint Review: working software is demonstrated to stakeholders who provide direct feedback.
Retrospective: The team reflects on process improvements and commits to changes before the next sprint.
1
2
3
4
5
6
Plan
Design
Develop
Test
Review
Retro

## Slide 4
Waterfall vs Agile Approach
Waterfall
Agile
Sequential phases; each phase must
complete before the next begins
Requirements frozen upfront;
change requires formal requests
The client sees the product only
at final delivery
Testing occurs at the end;
defects found late are costly
Mid-project pivots require
restarting the requirements phase
Iterative sprints; phases overlap
and repeat each cycle
Requirements evolve; backlog
reprioritized each sprint
Client reviews working software
at the end of every sprint
Testing is continuous;
defects caught early and cheaply
Pivots absorbed through
backlog reprioritization

## Slide 5
Vacation Project in Waterfall
Under a waterfall approach, the SNHU Travel project would have looked fundamentally different from start to finish. The team would have begun with a lengthy requirements phase in which Amanda and management defined every feature of the booking platform upfront, the top five destinations list, user-specific recommendations, cost filtering, and vacation type selection, all documented in a formal requirements specification before any design or development began. Those requirements would then have been frozen. Any changes after that point would have required a formal change request, review, and approval process before work could continue. Once requirements were signed off, the project would have moved into a design phase where architects and developers planned the full system structure before writing a single line of code. Only after design was approved would development begin, and build the entire booking platform in one continuous phase with no client interaction and no opportunity for Amanda to weigh in on what was being built. The wellness travel pivots the moment management redirected focus toward detox and wellness packages; this would have been the breaking point. Under a waterfall, that change would have arrived as a formal change request requiring the team to reopen the requirements document, revise the design artifacts to reflect the new direction, and potentially restart portions of development that were already underway. Within a five-week timeline, that process alone could have consumed most of the remaining schedule, resulting in delayed or incomplete delivery. Brian's role as tester would have been confined entirely to the end of the project. After Nicky finished building the full system, Brian would have received it for validation and began discovering defects in a fully integrated product, the most expensive and time-consuming point at which to find problems. Fixes would require developers to revisit completed, interconnected code rather than correcting individual features as they were built. Finally, Amanda would not have seen any working version of the platform until final delivery. If the product missed her expectations, which, given the mid-project pivot, it certainly would have, there would have been no opportunity to course-correct. The team would have delivered exactly what was specified in week one, not what the client needed by week five.

## Slide 6
References
Atlassian. (2026, February 11). What is the waterfall methodology? Atlassian. https://www.atlassian.com/agile/project-management/waterfall-methodology
EBSCO Research. (n.d.). Waterfall model. EBSCO Research Starters. https://www.ebsco.com/research-starters/computer-science/waterfall-model
TechTarget. (n.d.). What is the waterfall model? Definition and guide. TechTarget. https://www.techtarget.com/searchsoftwarequality/definition/waterfall-model
Agilemania. (n.d.). Essential Scrum events: A comprehensive guide for agile teams.
https://agilemania.com/tutorial/what-are-the-scrum-events
GeeksforGeeks. (2026, January 15). Waterfall Model - Software Engineering. https://www.geeksforgeeks.org/software-engineering/waterfall-model/